Recluse Community Trust Meeting
Jan. 5, 2008  Minutes

The Jan. 5 meeting was called to order at 7:20 PM by chairman, Marilyn
Mackey.  Members present were Lorraine Amende, Laurie Davis, Cate and
Amber Loetscher, Marilyn Mackey, Sharon Rinker and Sue Wallis.

The agenda was reviewed and the item added to new business was member
nomination.

The secretary's report was read and approved.

There was no treasurer's report given and no bills were presented for
approval of payment.

Directors Report:  Concerning the contract for the renovation of the
Recluse Hall.  Sue reported that Bob Fulton, prospective contractor, was
indicating that he did not wish to head our project, by his lack of
enthusiasm and progress.  She thought that he had plenty of work and did
not wish to "jump through the hoops" required to proceed with our project.
 She suggested that we look at alternatives. Those discussed were as
follows:

Due to Sue's recent change in circumstances she would be willing to
serve as Project Manager.  This would allow the RCT to have contracts with
each step of the process (Concrete, plumping, electrical, etc.).  To help
with the contract language she found a web site that sells template
contracts with sub contractors.  The Design Build Institute of America
(www.DSIA.com) sells them for around $40 per contract.  She suggested that
we would be able to move forward now by beginning the process with
Architect Tim Belton.  Under this idea Sue would be the Day to Day manager
to make sure the subcontractors were meeting their agreements.  It was
also discussed that Tim Belton would probably have a basic contract that
we could amend to fit our needs.

Marilyn reported that Fred had spoken briefly with two contractors who
specialize in logs.  Rose Bud Log Homes out of Mission, S.D. and Banner
Log Homes out of Banner both indicated some interest in our project.  Both
have been bonded before.  Marilyn was unsure of the extent of their
interest.  She also commented that the Design Build type of construction
is relatively new in Wyoming and that this limits the number of
contractors who might wish to take on our project.  It was also mentioned
that we might need to re-advertise in the news paper for the three week
period.  Sue state that she would visit with the WY Business Council
regarding the necessity of this.

It was briefly discussed as to the need to change our construction
method.  We were unclear of the ramifications with regards to the CDBG
grant.  Sue stated that she would clarify this point as well with the WY
Business Council.

We discussed that if we re-advertise that it would be prudent to do so
not only state wide, but also in the Rapid City, S.D.  and southern
Montana areas.

The final actions decided upon were that Sue would contact Tim Belton with
regards to the time requirement and pricing for his help independent of
Bob Fulton should we decide in future to change our method of
construction. Sue would contact the WY Business Council regarding the
re-advertising and change of construction method issues.  Marilyn would
Contact Bruce with S & S Construction, Rose Bud Log Homes and Banner Log
Homes to get a firmer indication of interest.

Harvey Jackson:
Sue stated that she received an email for Harvey Jackson.  She thought it
requested the remainder of the deposit to be paid.  Marilyn proved that we
had paid the deposit in full in the form of two checks (CK # 1044 on
6/30/07 for $1,250 and CK# 1045 on 7/20/07 for $1,950). This makes the
$3,200 deposit for the $6,400 project, with the remainder due upon
completion.  Sue stated that she would contact Harvey to confirm.

Annual Report:  This was tabled until our Feb. meeting, as Kathy is out of
town.

Member Nomination:  Lorraine stated that she had resigned her membership
with the Pleasant Hour Club and wished to continue on the Board as a
Member at Large.  It was determination that there would be a vacant seat
for the VP of the PHC, and that there was a vacant seat that was held by
Lexi Bulkly, and one that had never been filled.  It was thought that we
should add the fifteenth member to round out our numbers; however, due to
the necessity of the election process and the quorum we decided to table
for future discussion.  As a temporary fix it was moved by Laurie and
seconded by Sue that Lorraine continues as a Pro Tem Director until such
time as the requirement of the By Laws can be fulfilled.

Next Meeting:  The next meeting was set for 1-12-08 at 6 PM at the Recluse
School.

Meeting Adjourned